## Slide 1: Sprint 10
Levi Graham
Riley Nichols

## Slide 2: Goals For Sprint 10
Complete
Complete soldering of circuit onto PCB.
Measure
Measure correct sensor connecting wire lengths.
Design
Design layout of the glove and housing for PCB and Arduino.
Manufacture
Manufacture designed housing using a 3D printer.
Assemble
Assemble prototype haptic glove with glove and housing
Test
Test fit of the glove and final assembly of the prototype.

## Slide 3: Successes
First attempt at soldering was completed. Correct resistance readings for flex sensors was measured.
Found glove for mounting flex sensors and PCB.

## Slide 4: Issues
Didn’t have time to fix wiring lengths.
Couldn’t get new adjustment values for flex sensors in the code. Will be done after soldering is completed for the glove layout.
Haptic glove using an actual glove was decided near the end of the sprint. We need to finish with the modification for the glove.

## Slide 5: Plans for Sprint 11
Adjust flex sensor lengths to better fit glove.
Build finger inserts for flex sensors.
Correct flex sensor resistance readings for code.
Add virtual arm and hand to player in Unity demo.

## Slide 6: Does anyone have any Questions?